# FinShield AI — Model 2
Deepfake Detection Progress Document

Current implementation status, environment setup, architecture verification, and next steps

# 1. Project Objective

Model 2 is FinShield's video-based deepfake detection component. The current implementation is based on the architecture used by the reference repository Deepfake Detection using Deep Learning by abhijithjadhav.

Video → Face frames → ResNeXt-50 32×4d → 2048-D features/frame → LSTM → REAL / FAKE

# 2. Reference Repository

Repository: https://github.com/abhijithjadhav/Deepfake_detection_using_deep_learning

~/Desktop/FinShield-Model2/reference-repo

Django Application/

Documentation/

github_assets/

LICENSE

Model Creation/

README.md

FinShield is using the Model Creation material as the reference; the Django application is not being adopted.

# 3. Model Creation Contents

Helpers/

labels/

Model_and_train_csv.ipynb — model creation and training

preprocessing.ipynb — video preprocessing

Predict.ipynb — prediction/inference

Readme.md — repository instructions

Dataset → Preprocessing → Face-cropped videos → CSV labels → ResNeXt-50 + LSTM → Training → .pt model → Prediction

# 4. Python Environment

System Python detected: Python 3.9.6. A separate virtual environment was created to isolate the project.

FinShield-Model2/
├── .venv/
├── checkpoints/
└── reference-repo/

The environment is activated with the prompt prefix (.venv).

# 5. Jupyter and PyTorch Setup

Jupyter installed and verified.

PyTorch 2.8.0 installed.

TorchVision 0.23.0 installed.

Apple MPS is available.

The original repository uses .cuda(); the local implementation uses MPS instead.

PyTorch: 2.8.0
MPS available: True

# 6. Pretrained Checkpoint

The repository's Predict notebook identifies the 20-frame pretrained checkpoint:

model_87_acc_20_frames_final_data.pt

FinShield-Model2/checkpoints/model_87_acc_20_frames_final_data.pt

The file is approximately 216 MB. It loads successfully as an OrderedDict and contains 322 parameter/buffer entries.

<class 'collections.OrderedDict'>
Checkpoint loaded successfully
Number of parameters: 322

# 7. Exact Model Architecture

Input: 20 face frames
↓
ResNeXt-50 32×4d
↓
Remove final classification layers
↓
2048-D features/frame
↓
LSTM: input=2048, hidden=2048, layers=1, batch_first=True, bias=False, bidirectional=False
↓
ReLU → Dropout(0.4) → Linear(2048→2)
↓
REAL / FAKE

Expected frame size: 112×112. Repository normalization: mean [0.485, 0.456, 0.406], std [0.229, 0.224, 0.225].

# 8. Checkpoint Compatibility

A local model implementation was created in model2_reference.py. The first attempt exposed an LSTM bias mismatch. Changing the LSTM to bias=False produced an exact checkpoint match.

CHECKPOINT MATCHED SUCCESSFULLY
<All keys matched successfully>

# 9. Model Forward-Pass Verification

A dummy input representing one video with 20 RGB frames at 112×112 was successfully passed through the model on MPS.

Device: mps
Input: torch.Size([1, 20, 3, 112, 112])
Output: torch.Size([1, 2])
Logits: tensor([[ 1.8773, -2.1541]], device='mps:0', ...)

The logits are not meaningful predictions because the input was random; the test only verifies the forward pass.

# 10. Test Video

FinShield-Model2/test_videos/test.mp4

Size: approximately 6.4 MB

Frames: 1044

FPS: 24

Resolution: 1920×1080

Approximate duration: 43.5 seconds

OpenCV successfully opened the video.

# 11. Face Preprocessing Status

The original repository uses face-recognition/dlib. Installation failed on the Mac while compiling dlib.

fatal error: 'fp.h' file not found

This is the only current blocker; the model, checkpoint, MPS execution, OpenCV, and video are working.

# 12. OpenCV Status

opencv-python 5.0.0.93 was installed successfully and can read the test video. The installed build did not expose CascadeClassifier, producing:

AttributeError: module 'cv2' has no attribute 'CascadeClassifier'

Therefore, a Mac-compatible face detector will be selected rather than spending time forcing the old Haar Cascade interface to work.

# 13. Current Pipeline Status

MODEL 2
  ↓
VIDEO
  ↓
OpenCV ✅
  ↓
FACE DETECTION ❌  ← CURRENT BLOCKER
  ↓
20 FACE FRAMES
  ↓
ResNeXt-50 ✅
  ↓
LSTM ✅
  ↓
REAL / FAKE

# 14. Completed vs Pending

Completed:

Repository cloned and inspected.

Virtual environment created.

Jupyter installed.

PyTorch/TorchVision installed.

MPS verified.

20-frame pretrained checkpoint downloaded and verified.

Exact checkpoint-compatible architecture recreated.

Checkpoint loaded with all keys matched.

Forward pass verified on MPS.

Test video added and verified.

OpenCV installed and video decoding verified.

Pending:

Select/install a Mac-compatible face detector.

Extract 20 correctly preprocessed 112×112 face frames.

Run the first real video prediction.

Test additional real/fake videos.

Perform independent evaluation with proper train/validation/test splits.

Finalize FinShield Model 2 implementation.

Integrate Model 2 with Model 1 and later Model 3.

# 15. Research/Reporting Notes

The reference repository's reported accuracy must not be presented as FinShield's own result.

The pretrained model is being used first to verify the end-to-end pipeline before training.

Google Colab/Drive paths are not used directly in the Mac implementation.

The original Django application is not being adopted as the FinShield application layer.

Final evaluation should report appropriate metrics such as accuracy, precision, recall, F1-score, ROC-AUC, and confusion matrix.

Datasets must be used according to their applicable terms and permissions.

# 16. FinShield Integration Goal

KYC SUBMISSION
      ↓
DOCUMENT ──→ MODEL 1 ──→ document fraud score
VIDEO ─────→ MODEL 2 ──→ deepfake score
                 ↓
              MODEL 3
         Risk-Aware Fusion
                 ↓
           FINAL KYC RISK

# 17. Immediate Next Step

Do not download the large deepfake datasets or begin training yet. The immediate task is to select a Mac-compatible face detector and use it to generate the 20 face frames required by the pretrained checkpoint. After that, we will perform the first real prediction.

Current status: Model architecture and pretrained checkpoint verified. Face preprocessing is the next task.